## Slide 1
2023
2024
Today
Day 1
5
9
13
17
21
25
29
33
37
41
45
2024
6 days
Preparation
Feb 3 - Feb 10
75%
5.9 days
Requirements
Feb 10 - Feb 17
65%
5 days
Estimation
Feb 18 - Feb 25
50%
4 days
Prototype
Feb 21 - Feb 26
25%
10 days
Development
Feb 26 - Jul 31
2 days
Rollout
Jul 31 - Aug 3
Production
Aug 4
Committee Review 2
Mar 7
Project Approval
Jan 30
Committee Review 1
Feb 18
Project Hand-Off
Aug 6
Office Timeline.
Click Edit Timeline to adjust the layout by dragging & dropping elements.
Click the Edit Data button to manage your timeline items in a list format.
Use the Style Pane to customize any element on the timeline.

## Slide 2
2023
2024
Planning
Product Development
Marketing
Today
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
40 days
Jan 1 - Feb 24
Assemble Resources
54 days
Mar 1 - May 16
Subcontractor Selection
46 days
5/17 - 7/20
Helpdesk Content Plan
Planning R2 Begins
Aug 1, 2023
22 days
Mar 1 - Apr 1
Prototype
30 days
Apr 1 - May 13
Alpha Build
Apr 1 - Oct 21
145 days
Development
35 days
Jun 30 - Aug 19
Integration
45 days
Aug 18 - Oct 21
Integration
Beta Blog Launch
Jul 4, 2023
Public Website Live
Oct 20, 2023
Press Release
Aug 2, 2023
WW Launch Event
Nov 2, 2023
Project Kickoff
Jan 25, 2023
Public Beta Release
Jun 30, 2023
Executive Review
Mar 10, 2023
Executive Decision
Mar 21, 2023
Final Release
Oct 20, 2023
Planning Check-in
May 29, 2023
Planning Check-in
Jun 19, 2023
Planning Check-in
Jul 10, 2023
Timeline Swimlanes.
Click Edit Timeline and try dragging & dropping elements.

## Slide 3
2023
2024
Plan
Develop
Market
Resources
Content
PoC
Development
Validation
Web
Press
Jan
Mar
May
Jul
Sep
Nov
Jan
Q1
Q2
Q3
Q4
2023
Today
38 days
Jan 6 - Mar 1
Resources
54 days
Feb 27 - May 14
Subcontractors
26 days
Jan 6 - Feb 12
Helpdesk Content
70 days
Sep 1 - Dec 10
Beta Feedback
25 days
Jan 6 - Feb 11
Training Guides
29 days
Mar 2 - Apr 12
Prototype
30 days
Apr 12 - May 24
Alpha Build
May 24
Jan 15
169 days
Commercial Development
40 days
Jun 16 - Aug 11
Integration 1
42.1 days
Aug 12 - Oct 11
Integration 2
45 days
Oct 15 - Dec 17
Integration 3
Beta Blog Live
September 1
Public Site Live
February 28
Press Release
November 16
WW Launch Event
March 15
Q1
2024
Mar
Q2
Project Kickoff
January 6
Public Beta
September 1
Alpha Demo
May 25
Release to Web
February 28
Helpdesk content end
February 9
Public content end
February 9
Beta Start
September 4
Beta End
December 7
Click on Timescale settings in the style pane to change timeband options.
Timeline to get acquainted with sub-swimlanes & multiple timescales.
Click Edit Timeline and try dragging & dropping elements.